## Slide 1
Android App Tv Development

## Slide 2
Content :
  Background, Purpose & Target
  Development Plan
  Feasibility Study Progress
  4. Cost Project
  4.1. Investment
  4.2. Preparation Expense
  4.3. Cost per Unit
  5. Summary
Report Agenda

## Slide 3
【Organization Structure】
Leader on Development
M.Eko Aji S
Sec. Head
Build Apps
EkoAji & Wiwin
Ui&UX Development
Sri Kartini
Evaluation
Nurdiyono
Testing & Debugging
Efri Noviansyah
Member
Android Apps Tv Development

## Slide 4
PopcornTime Scrum Report Progress
Plan Activity | Progress | Meet Target | Status
On Chart |  |  | 
1
Android Apps Tv Development Scrum Report
Pemograman Mobile 2
Page :
1/3
Chart: 
| Done | On Going
 | 88.2353 | 11.7647
Chart: 
| Meet Target | Delay
 | 67.6471 | 32.3529
Chart: 
| WorkLoad % | WorkLess %
 | 47.1837 | 52.8163
Project Name | PopcornTIme
Unit Part | Android Tv App Development
PIC | Muhammad eko aji saputro
Total BreakDown | 34
Done | 100
On Going | 0
Meet Target | 82,35294118
Delay | 17,64705882
Total Days | 17,5
WorkLoad % | 47,18367347
WorkLess % | 52,81632653
Line | Production Composition |  |  | Remarks
 | NP1 – 1.2L | NP1 – 1.5L | AP2 – 1.5L | 
L#1 | - | - | ⃝ | NP1 Flexible  AP2 Special
L#2 | X | ⃝ | ⃝ | Flexible Line for AP2 & NP1
Android App Tv Long Term Development Plan
Year |  | 2023 |  |  |  |  |  |  | 
Android Tv Apps Plan |  | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
 | Ui&Ux Dev |  |  |  |  |  |  |  | 
 | Apps Build |  |  |  |  |  |  |  | 
 | Writing Robust App |  |  |  |  |  |  |  | 
 | Testing & Debugging |  |  |  |  |  |  |  | 
 | Evaluation Countermeas |  |  |  |  |  |  |  | 
2
Concern : NP1 – 1.2L introduction in L#2 still not considered in Long Term dev. plan
make sure that all members can complete each of the job loads that have been received and until the schedule in August the second week must be completed
Concern Item
1
2
Potential Risk:
Doesn't work
1
NP1-1.5L
NP1–1.2L
FMC
AP2–1.5L
Ngomongin tentang kendala & Countermeasure

## Slide 5
Android Apps Tv Development Scrum Report
Items |  | 2023 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Marc |  |  |  | April |  |  |  | May |  |  |  | Jun |  |  |  | July |  |  |  | Aug |  |  |  | Sept |  | 
 |  | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3
Meet Schedule |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
General Schedule |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Feasibility Study | Ui&Ux Develop |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Build On App |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Writing Robust App |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Testing & Debugging |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
6 Month Activity plan will be focused on feasibility study for Android Apps Tv Development in Android Studio
Today’s Position
Q1
Q2
Q3
Q4
Q4.5
Q5
Pemograman Mobile 2
Page :
2/3
Apps Flexibility Up Development Plan
Submission Discuse
Lebaran holiday
User Experience
Design
Submission
to developers